PROJECT DEVELOPMENT REQUIREMENTS

(PDR)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

DESH YATRAA

Tours & Travels Website Platform

"Your Journey, Our Passion"

Document Version: 1.0

Document Date: February 22, 2026

Classification: Confidential

# Table of Contents

1. Executive Summary	3

2. Project Scope	4

3. Technical Architecture	6

4. Development Phases & Timeline	8

5. Security Requirements	9

6. Performance Requirements	10

7. Team Structure & Resources	11

8. Risk Assessment & Mitigation	12

9. Acceptance Criteria	13

10. Project Deliverables	13

11. Support & Maintenance	14

12. Document Approval	14

Note: Right-click the Table of Contents and select 'Update Field' to refresh page numbers.

# 1. Executive Summary

Desh Yatraa is envisioned as a comprehensive, next-generation tours and travels platform designed to revolutionize the travel booking experience in India and beyond. The platform will primarily focus on group tour packages and custom travel solutions while maintaining the flexibility to handle diverse travel requirements including individual tours, corporate travel, pilgrimage packages, adventure tourism, and specialized travel experiences. This Project Development Requirements (PDR) document outlines the strategic vision, technical architecture, development approach, and implementation roadmap for building a world-class travel technology platform that can compete with established players in the market.

The platform aims to combine cutting-edge technology with intuitive user experience, ensuring that customers can discover, plan, and book their dream vacations with minimal friction. By leveraging modern web technologies, artificial intelligence for recommendations, and robust backend infrastructure, Desh Yatraa will deliver a seamless experience across all touchpoints - from initial discovery to post-trip feedback collection.

## 1.1 Project Objectives

The primary objectives of the Desh Yatraa platform development project encompass both immediate business goals and long-term strategic positioning in the travel technology market:

- Develop a comprehensive, scalable, and high-performance web platform for tour and travel services that can handle high traffic volumes during peak booking seasons while maintaining sub-2-second page load times across all pages.

- Establish Desh Yatraa as a leading brand in the group tours and custom travel packages segment through innovative features, exceptional user experience, and reliable service delivery.

- Create an intuitive and feature-rich booking system that simplifies the complex process of tour package selection, customization, and booking for users of all technical proficiency levels.

- Implement a robust administrative backend that enables efficient management of tours, inventory, bookings, customers, payments, and reporting with role-based access controls.

- Build a mobile-responsive design that provides an optimal viewing and interaction experience across desktops, tablets, and smartphones without requiring a separate mobile application.

- Integrate secure payment gateways supporting multiple payment methods including credit/debit cards, net banking, UPI, wallets, and EMI options to maximize conversion rates.

- Implement SEO best practices and performance optimization to achieve high search engine rankings and fast loading speeds, driving organic traffic growth.

- Create a sustainable, maintainable codebase that allows for future enhancements, third-party integrations, and scalability as the business grows.

## 1.2 Target Audience

The Desh Yatraa platform is designed to serve a diverse range of customer segments, each with unique requirements and booking behaviors:

Primary Audience - Group Tour Enthusiasts: Families, friends, corporate groups, and social communities looking for organized group tours with fixed itineraries, shared experiences, and cost-effective pricing. This segment values hassle-free planning, experienced tour guides, and the social aspect of traveling with like-minded individuals.

Secondary Audience - Custom Package Seekers: Discerning travelers who prefer personalized itineraries tailored to their specific preferences, timeline, and budget. This includes honeymoon couples, luxury travelers, adventure enthusiasts, and those with specific requirements such as accessibility needs or dietary restrictions.

Tertiary Audience - Individual Travelers: Solo travelers, backpackers, and independent tourists seeking single bookings, travel assistance, visa support, and other ancillary travel services.

B2B Partners - Travel Agents and Affiliates: Travel agencies, tour operators, and affiliate partners who will use the platform to book packages for their clients with commission structures and white-label options.

# 2. Project Scope

## 2.1 In-Scope Features

### 2.1.1 Frontend (Customer-Facing)

- Responsive, modern website design with intuitive navigation and visually appealing interface optimized for all devices and screen sizes

- Comprehensive tour package listing with advanced filtering by destination, duration, price range, travel type, departure dates, and special categories

- Detailed tour package pages with high-resolution image galleries, interactive itineraries, inclusions/exclusions, hotel details, and customer reviews

- Smart search functionality with autocomplete suggestions, recent searches, popular destinations, and AI-powered recommendations

- Secure user registration and authentication with social login options (Google, Facebook), OTP verification, and password recovery

- Multi-step booking process with real-time availability checking, seat selection for group tours, and instant confirmation

- Custom package builder allowing users to select destinations, hotels, activities, transportation, and meals to create personalized itineraries

- Secure payment gateway integration supporting credit/debit cards, net banking, UPI, popular wallets, and EMI options

- User dashboard for booking management, trip history, document uploads, and preference settings

- Destination guides with travel tips, local attractions, weather information, and cultural insights

- Special offers and promotional banners with dynamic pricing based on seasons and availability

- Contact forms, live chat integration, WhatsApp support, and callback request functionality

### 2.1.2 Backend (Administrative)

- Comprehensive admin dashboard with real-time analytics, booking summaries, revenue tracking, and performance metrics

- Tour package management system with CRUD operations, bulk uploads, pricing management, and itinerary builders

- Booking management with status tracking, payment verification, voucher generation, and cancellation processing

- Customer relationship management (CRM) with lead tracking, follow-up reminders, and communication history

- Inventory management for tour seats, hotel rooms, and transportation with automated alerts for low availability

- Content management system for blogs, destination guides, testimonials, and promotional content

- User management with role-based access control, activity logging, and permission settings

- Financial reports including sales analytics, commission calculations, tax reports, and profit margins

- Marketing tools including email campaigns, promotional codes, affiliate management, and referral tracking

- API management for third-party integrations, partner access, and mobile app connectivity

## 2.2 Out-of-Scope Features (Phase 1)

The following features are identified for future phases and will not be included in the initial development scope:

- Native mobile applications (iOS and Android) - Responsive web design will serve mobile users in Phase 1

- Flight booking integration with real-time airline availability and pricing

- Hotel-only booking system separate from tour packages

- Multi-currency and multi-language support (planned for Phase 2 international expansion)

- Virtual reality (VR) destination previews and 360-degree virtual tours

- Blockchain-based loyalty program and cryptocurrency payments

- AI-powered chatbot for customer support (will be implemented in Phase 2)

# 3. Technical Architecture

## 3.1 Technology Stack

The technology stack has been carefully selected to ensure optimal performance, scalability, maintainability, and developer productivity. Each component has been chosen based on industry best practices, community support, and long-term viability.

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend Framework | Next.js 15 (App Router) | React-based with SSR, SSG, ISR for optimal SEO and performance |
| UI Components | shadcn/ui + Tailwind CSS | Modern, accessible, customizable components with utility-first CSS |
| State Management | React Query + Zustand | Server state caching and lightweight client state management |
| Backend Framework | Next.js API Routes | Unified codebase, serverless-ready, edge runtime support |
| Database | PostgreSQL + Prisma ORM | ACID compliance, complex queries, type-safe database access |
| Caching Layer | Redis | Session storage, rate limiting, real-time data caching |
| Search Engine | Elasticsearch / Algolia | Full-text search, faceted filtering, instant results |
| File Storage | AWS S3 / Cloudflare R2 | Scalable object storage for images and documents |
| CDN | Cloudflare / Vercel Edge | Global content delivery, DDoS protection, edge caching |
| Payment Gateway | Razorpay / PayU | Multiple payment modes, EMI support, settlement APIs |

Table 1: Core Technology Stack

## 3.2 System Architecture Overview

The Desh Yatraa platform follows a modern, cloud-native architecture designed for scalability, reliability, and performance. The architecture employs a layered approach with clear separation of concerns, enabling independent scaling of different components based on demand. The frontend layer handles user interface rendering with server-side rendering for SEO optimization, while the API layer processes business logic and data operations. The data layer manages persistent storage with optimized caching strategies to minimize database load and ensure fast response times.

## 3.3 Database Schema Overview

The database design follows normalization principles while maintaining query efficiency for common access patterns. Key entities and their relationships are designed to support the core business processes of tour management, booking processing, and customer relationship management.

Core Entities: Users, Tours, Categories, Destinations, Bookings, Payments, Reviews, Leads, Vendors, and Vehicle Management form the primary data structures. Supporting entities include Itineraries, Inclusions, Exclusions, Images, Documents, and Notifications.

Relationship Design: The schema implements one-to-many relationships (User to Bookings, Tour to Itineraries), many-to-many relationships (Tours to Destinations, Tours to Categories), and hierarchical structures (Categories, Destinations) to maintain data integrity while enabling flexible queries.

# 4. Development Phases & Timeline

The project follows an agile development methodology with iterative sprints, enabling continuous delivery of features while maintaining flexibility for requirement changes. The development is organized into distinct phases, each delivering a functional increment of the platform.

| Phase | Description | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Core Setup | 4 Weeks | Architecture, Database, Auth System |
| Phase 2 | Admin Panel Development | 5 Weeks | Tour Management, User Management |
| Phase 3 | Frontend Development | 6 Weeks | Public Website, Booking System |
| Phase 4 | Payment & Integrations | 3 Weeks | Payment Gateway, Third-party APIs |
| Phase 5 | Testing & Optimization | 3 Weeks | QA, Performance, Security Audit |
| Phase 6 | Deployment & Launch | 2 Weeks | Production Deploy, Go-Live Support |

Table 2: Development Phases Overview

# 5. Security Requirements

Security is paramount for the Desh Yatraa platform, given the sensitive nature of customer data and financial transactions involved. The platform implements defense-in-depth strategies with multiple layers of security controls to protect against various attack vectors while ensuring compliance with regulatory requirements.

## 5.1 Authentication & Authorization

- JWT-based authentication with secure httpOnly cookies and refresh token rotation for session management

- Multi-factor authentication (MFA) option for admin users and high-value transactions

- Role-based access control (RBAC) with granular permissions for admin panel features

- OAuth 2.0 integration for social login providers (Google, Facebook)

## 5.2 Data Protection

- End-to-end encryption for sensitive data transmission using TLS 1.3

- AES-256 encryption for sensitive data at rest (payment details, personal information)

- PCI DSS compliance for payment processing with tokenized card storage

- GDPR-compliant data handling with user consent management and data export/deletion capabilities

## 5.3 Infrastructure Security

- Web Application Firewall (WAF) with custom rules for travel-specific threats

- DDoS protection with rate limiting and IP reputation scoring

- Regular security audits, penetration testing, and vulnerability assessments

- Automated security scanning in CI/CD pipeline with dependency vulnerability checks

# 6. Performance Requirements

The platform must deliver exceptional performance to ensure user satisfaction, maximize conversion rates, and achieve favorable search engine rankings. The following performance benchmarks have been established:

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Page Load Time (LCP) | < 2.5 seconds | Core Web Vitals |
| First Input Delay (FID) | < 100 milliseconds | Core Web Vitals |
| Cumulative Layout Shift | < 0.1 | Core Web Vitals |
| Time to First Byte (TTFB) | < 600 milliseconds | Server Response Monitoring |
| API Response Time | < 200 milliseconds (p95) | APM Tools |
| Concurrent Users | 10,000+ simultaneous | Load Testing |
| Uptime SLA | 99.9% | Monitoring Dashboard |

Table 3: Performance Benchmarks

# 7. Team Structure & Resources

A dedicated, cross-functional team will be assembled to ensure successful delivery of the Desh Yatraa platform. The team structure is designed to cover all aspects of development, from initial design to ongoing maintenance.

| Role | Count | Responsibilities |
| --- | --- | --- |
| Project Manager | 1 | Timeline management, stakeholder communication, risk mitigation |
| Tech Lead | 1 | Architecture decisions, code reviews, technical mentoring |
| Senior Full-Stack Developers | 2 | Core feature development, API design, database optimization |
| Frontend Developer | 2 | UI implementation, responsive design, performance optimization |
| UI/UX Designer | 1 | User research, wireframes, visual design, prototyping |
| QA Engineer | 1 | Test planning, automation, performance testing, security testing |
| DevOps Engineer | 1 | CI/CD pipeline, infrastructure, monitoring, deployment |

Table 4: Team Structure

# 8. Risk Assessment & Mitigation

Proactive risk management is essential for project success. The following risks have been identified along with corresponding mitigation strategies:

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope Creep | High | Medium | Strict change control, sprint planning |
| Technical Debt | Medium | Medium | Code reviews, refactoring sprints |
| Resource Availability | High | Low | Backup resources, documentation |
| Third-party API Changes | Medium | Medium | Abstraction layers, fallbacks |
| Security Breaches | Critical | Low | Security audits, penetration testing |

Table 5: Risk Assessment Matrix

# 9. Acceptance Criteria

The following acceptance criteria must be met before the platform can be considered ready for production deployment:

- All core features implemented and tested according to functional specifications with no critical or high-severity bugs remaining in the system.

- Performance benchmarks achieved with LCP < 2.5s, FID < 100ms, and CLS < 0.1 across all major pages on both mobile and desktop.

- Security audit completed with all identified vulnerabilities addressed and penetration test report showing no critical issues.

- Payment gateway integration tested successfully with end-to-end transaction flows verified in sandbox environment.

- Cross-browser compatibility verified on Chrome, Firefox, Safari, and Edge with responsive design validated on multiple device sizes.

- User acceptance testing (UAT) completed with stakeholder sign-off on all major workflows and features.

- Documentation completed including API documentation, user guides, admin manual, and deployment procedures.

# 10. Project Deliverables

Upon completion, the following deliverables will be provided to the client:

- Fully functional production-ready website deployed on agreed hosting infrastructure

- Complete source code repository with version history and documentation

- Database schema documentation and data migration scripts

- API documentation with endpoints, request/response formats, and authentication details

- Admin panel user manual with screenshots and workflow guides

- Deployment and infrastructure configuration documentation

- Testing reports including functional testing, performance testing, and security audit results

- 30-day post-launch support with bug fixes and minor adjustments

# 11. Support & Maintenance

Post-launch support and maintenance services will be provided to ensure smooth operation and continuous improvement of the platform. This includes bug fixes, security patches, performance monitoring, and minor feature enhancements. A separate annual maintenance agreement (AMA) can be established for ongoing support beyond the initial 30-day period.

# 12. Document Approval

This Project Development Requirements document has been reviewed and approved by the following stakeholders:

| Role | Name | Signature & Date |
| --- | --- | --- |
| Project Sponsor |  |  |
| Technical Lead |  |  |
| Project Manager |  |  |
| Client Representative |  |  |

Table 6: Document Approval Signatures